Sprint 1
Planning
Goals for Sprint:
  - To gain specific requirements from client and plan how we will implement all of these aspects into the project based on our initial proposition
- Stories for Sprint:
  - Create a Trello Board
  - Nail down our final corporate identity by creating our final logo and designs for the website
  - Prepare for our meeting with clients by making power-point
  - Make questions for client
  - Collate and reflect on notes from meeting

Stand-up
- Team Members Updates:
  - Zaham , Tony , Cameron and Haytham were present for meeting
  - All collected notes from client
  - Haytham and Zaham asked for more specific direction on tasks
  - General high morale after meeting as meeting went smoothly and the client were receptive to our unique idea

8. Sprint Review
- Summary of Completed Stories:
  - Trello Board Made
  - Prepared for meeting , powerpoint made
  - Questions made for clients
  - Notes made a collated from meeting

9. Sprint Retrospective
- What went well?
  - Communication this week was much better than the past 2 weeks as well as becoming more proactive as a group
- What didn’t go well?
  - We are slow on our corporate identity as we still haven't nailed that down
- Action Items for Next Sprint:
  - to focus on identity to be able to push forward with the other aspects of the project

Sprint 2
Planning
Goals for Sprint:
  - To create out identity and to start implementing the proposed changes from our meeting into the project
- Stories for Sprint:
  - Create Final Logo
  - Start on design for corporate website

Stand-up
- Team Members Updates:

8. Sprint Review
- Summary of Completed Stories:

9. Sprint Retrospective
- What went well?
- What didn’t go well?
- Action Items for Next Sprint: