C1: Individual Reflection and Evaluation Report
Name: Cameron Haynes
Student ID: BI54LV
Module: CET257 Enterprise Project
Faculty of Business & Technology

Introduction
This report is here to outline my personal experience with CET 257 enterprise project as well as providing some evidence towards my contributions and how that shaped the project as a whole.
This project is based on the premise that we as a group are to form a small fictitious software company, in which our company has an online presence, in order to respond to or client brief. In this case our client was the Gateshead Health NHS Foundation Trust. Our brief was to create a piece of software in order to assist in the improvement of patients mental health, with it working alongside the NHS. In the team, which will be refereed to as our team name (MY software), I was Development Lead which means I was to architect the software solution and push forward the production of code. This lead to me designing the systems used for the solution as well as producing code for it.

Working through the project
I have never worked on software in a collaborative setting before this project meaning this was the first time for me I was putting to use knowledge I have learnt through the university course as well as outside it such as git and GitHub in a collaborative setting as well as an effective use of group programming paradigms which in this case is the Agile approach. We chose agile as it lends itself to a more modular web based solution very well especially in comparison to an approach such as the waterfall approach. This is not my first time working for a client however this is my first time working for a non-individual client so it required a very different set of skills of which I learnt through our interactions such as being able to interpret multiple ideas and how to be able to architect them. As well as this the requirements where a lot larger than I was used to from clients so learning how to engineer both a software and time efficient solution was a new angle to consider for me. This has overall lead me to being a more adaptable and flexible programmer, being able to adapt to new requests from multiple representatives.
As well as this I learnt how to build a technical solution in a group setting which changed my workflow as to get the best out of every person in the group I would also have to work around their needs and workflows which was a new and informative experience.
I am lucky to already be comfortable with the use of git and GitHub so that allowed me to focus on a lot of the team and client facing problems which for me were the biggest points to learn from.

Teamwork and Group Experience

Personal Performance Evaluation

Development Lifecycle Reflection

Employability and Skills Development

Conclusion

Evidence Of Personal Contributions

Figure 1: Article recommendation system flowchart

Figure 2: Profile Page Flowchart

Figure 3: Database Entity Relationship Diagram
Figure 4: Agile Document
## Project Overview
- Project Description: A web app that will have multiple pages , a mood tracking page which will allow users to select a mood on a scale , fill in keywords based on their mood as well as submit some notes, on this page they may get articles recommended to them based on submissions. The next page will be a tamogochi style game that allows users to care for a cat, feed , pet , etc.
- Client: NHS UK
- Project Manager: Jeremy
- Development Manager: Cameron
- Date: 28th January 2025 – 7th March 2025

Project Scope
- Objective:
  - To create an interactive tool for customers of NHS mental health services in Gateshead to use in order to improve and maintain a positive mental health. This tool should aid the NHS not attempt to replace it.
- Features & User Stories:
  - To be able to log mood in both a granular and non granular manner
  - To be given recommendation on NHS articles and resources based on my mood history
  - To be able to pet, feed and interact with the chosen being within the game
  - To be able to view my mood log
  - To be able to register , login and logout

Agile Methodology
- Agile Framework:
  - Agile / SCRUM
- Sprint Duration:
  - 1 week per sprint with Tuesdays and Saturdays being review / meeting
- Team Members:
  - All normal documented roles apply with Jeremy being the SCRUM master

User Stories
  - Title: App From The Perspective Of A Practitioner
  - As a GP / Therapist,
    I want be able to reference patients to this recourse to assist me and the patient on maintaining a positive mental health
    So that I can give them more effective care
  - Acceptance Criteria:
    - The website is inclusive to all (disabilities: eg deaf or blind )
    - Personalised experience
    - Easy / intuitive to use
  - Priority: [High]

  - Title: User System
  - As a end user,
    I want be able to register , log in and log out
    So that I can access the content of the site
  - Acceptance Criteria:
    - Users can register with a custom username and password
    - username and password are stored on the database
    - password is encrypted
    - users can login with their custom username and password combination
    - all data is attached to the “profile” based on the combination
  - Priority: [High]

Title: User Progress
  - As a end user,
    I want to be able to access my previous progress
    So that I can track my progress of my mental health
  - Acceptance Criteria:
    - Progress is stored effectively
    - Progress can be retrieved even after a logout
Priority: [High]

Technical Documentation
- System Architecture:
  - A React Frontend with a ExpressJS API with a sqllite database.
  - Frontend -POST→ API → Database (or vice versa)
    Flow Charts
    - Login
    - Article Recommendation

API Documentation:
#### POST /register
- Description: Register a new user by providing a username and password. The password is hashed before storing in the database.
- Request Body:
  - username (string): The user's chosen username.
  - password (string): The user's password.
- Responses:
  - 201 Created: If the user is successfully registered.
    - Example: { "message": "User registered successfully" }
  - 500 Internal Server Error: If an error occurs while hashing the password or saving the user to the database.
    - Example: { "error": "Hashing error" }
#### POST /login
- Description: Log in a user by verifying their username and password. Returns a JWT token if successful.
- Request Body:
  - username (string): The user's username.
  - password (string): The user's password.
- Responses:
  - 200 OK: If the login is successful, returns a JWT token.
    - Example: { "token": "<JWT_TOKEN>" }
  - 400 Bad Request: If the username does not exist or the password is incorrect.
    - Example: { "error": "Invalid username or password" }
#### GET /profile
- Description: Get the profile information of the logged-in user. Requires a valid JWT token.
- Headers:
  - Authorization (string): Bearer token containing the JWT.
- Responses:
  - 200 OK: If the token is valid, returns the user's profile data.
    - Example: { "message": "Welcome to your profile!", "user": { "id": 1, "username": "example" } }
  - 401 Unauthorized: If no token is provided.
    - Example: { "error": "Token required" }
  - 403 Forbidden: If the token is invalid or expired.
    - Example: { "error": "Invalid or expired token" }

### Moods
#### GET /userMoods
- Description: Get the mood entries for the logged-in user. Requires a valid JWT token.
- Headers:
  - Authorization (string): Bearer token containing the JWT.
- Responses:
  - 200 OK: If the token is valid, returns the list of mood entries.
    - Example: { "moods": [{ "id": 1, "mood": "Happy", "keywords": "joy", "notes": "Feeling great!", "visible_to_gps": true }] }
  - 401 Unauthorized: If no token is provided.
    - Example: { "error": "Token required" }
  - 403 Forbidden: If the token is invalid or expired.
    - Example: { "error": "Invalid or expired token" }
#### POST /saveMood
- Description: Save a new mood entry for the logged-in user. Requires a valid JWT token.
- Request Body:
  - mood (string): The mood description (e.g., "Happy", "Sad").
  - keywords (string): Comma-separated keywords associated with the mood.
  - notes (string): Additional notes for the mood entry.
- Headers:
  - Authorization (string): Bearer token containing the JWT.
- Responses:
  - 201 Created: If the mood is saved successfully.
    - Example: { "message": "Mood saved successfully" }
  - 401 Unauthorized: If no token is provided.
    - Example: { "error": "Token required" }
  - 403 Forbidden: If the token is invalid or expired.
    - Example: { "error": "Invalid token" }
### Articles
#### GET /recommendedArticles
- Description: Get a list of articles that match the provided keywords.
- Parameters:
  - keywords (string): A comma-separated list of keywords to search for in the articles.
- Responses:
  - 200 OK: If articles matching the keywords are found, returns the list of recommended articles.
    - Example: { "recommendedArticles": [{ "title": "Article 1", "content": "This is the article content..." }] }
  - 400 Bad Request: If no keywords are provided.
    - Example: { "error": "No keywords provided" }
  - 500 Internal Server Error: If there is an error reading the articles directory.
    - Example: { "error": "Failed to read articles directory" }
- Database Design:
  - ER Diagram
    Data Dictionary
  - users
Field Name	Data Type	Description	Example	Constraints
id	INTEGER	A unique identifier for a user	8	Primary key,AUTOINCREMENT
username	TEXT	A username	“admin”	NOT NULL
password	TEXT	A password	“password”	NOT NULL

  - user_mood
Field Name	Data Type	Description	Example	Constraints
id	INTEGER	A unique identifier for the mood data	5	Primary Key,AUTOINCREMENT
user_id*	INTEGER			REFERENCES "users"("id")
mood	TEXT	A single word describing mood from slider	depressed	NOT NULL
keywords	TEXT	A list of keywords stored as a string (processed by server to)	“this,is,the,example”	NOT NULL
notes	TEXT	A chunk of text	Lorum ipsum

- Code Standards:
  - Function names in PascalCase.
  - Indentation is done via tab
  - Function signatures should be done using Kernighan and Ritchie style

Test Plan
- Types of Tests:
  - Unit testing using a testing framework for example testcafe
- Test Cases:
  - Any API endpoint failure such as 404 errors
  - API: Erroneous data, Correct data and bounds errors
  - Component rendering correctly

Risks & Mitigations
- Risk:
  - That information given by articles is either incorrect / not helpful or too vague
- Probability:
  - [Medium]
- Impact:
  - [High]
- Mitigation Plan:
  - We will only refer to the resources written by mental health professions by the NHS or the resources provided to us by the NHS for our articles
- Risk:
  - That user data is compromised
- Probability:
  - [High]
- Impact:
  - [High]
- Mitigation Plan:
  - We shall encrypt all data with a JWT key only known to the backend at the API level

Figure 5: Multiple Meeting Notes
Meeting 1 Notes
Our idea has to fall into the guidelines of a good tool but not a substitute for mental health support. We must assist the NHS not take it over.
App has to be reliable / robust and effective
Must be interaction by the whole of Gateshead (people who can read / write, hard of hearing / deaf , those who can speak english)
Must be accessible by all over the age of 16
NHS Gateshead mental health design colours NHS blue, purple, teal (https://www.gatesheadhealth.nhs.uk/services/mental-health/)
Refer to Becky to check if the use of our software is appropriate

Suggestions:
Reminder system / daily check in
Recommend articles based on keywords, personalised article recommendation (in article link to external resources)
Lead to help in crisis
To make the app more self lead instead of linking with GP
audio alternative
try to add pictures as a resume for written stuff
translation options??? (need to ask about the vast majority of languages to use)
to respond to the educational part they want us to add, maybe we can do a library that directs to nhs official pages
they want something durable, I think we can solve this automatically if our work is original enough

Meeting 1.5 Notes
Gateshead Peer Support Service Background:
    Service To the Community
    Lots of gaps in mental health service
    For people who arent ready / dont need clinical therapy but want some help
    in-between primary and secondary care
    This service is for people who are registered to a gateshead gp

A non clinical approach
    Mostly for accessing resources and more self learning
    day to day health monitoring
    if they need they can signpost themselfs using the app
    non clinical and clinical articles
    accessibility : can listen to articles as well as read
    for ages 16 and up , reading age 8
    2 sides to the app , Information/Signposting | Interactive
    Meditation articles
    Refer to apps such as Calm, they were referenced in meeting as good

Cat Ideas:
    name cat
    calm music in background

WRAP plan (wellness recovery action plan)
- use as a base for wellbeing forum

Meeting 2 Notes
WRAP plan phrasing changes need to be made (avoid the words crisis and triggers)
Daily maintenance can be added through game mechanics
Good that you can change animal, give more customisation
Add voice control
Dyslexic friendly font and colours need to be added
No place that had videos, relaxation, helpful links. Is a must add

Figure 6: Sprint 2 Review

Sprint 2
Planning
Goals for Sprint:
  - To create out identity and to start implementing the proposed changes from our meeting into the project
  - Get meeting notes from second talk with NHS representatives
- Stories for Sprint:
  - Create Final Logo
  - Start on design for corporate website

Stand-up
- Team Members Updates:
  - We had got to touch base with Heytham , Jermay and Cameron and we all managed to plan a lot through wireframes, flowcharts and face to face discussion.

8. Sprint Review
- Summary of Completed Stories:
  - Proposed changes are being implemented

9. Sprint Retrospective
- What went well?
  - The confirmation of our ideas from the NHS was lovely, development has started quickly
- What didn’t go well?
  - No further updates on brand identity
- Action Items for Next Sprint:
  - further updates on brand identity

Figure 7: Draft Email To Client
Subject: MY Software: NHS x Sunderland University Web App

Hello all, I hope you are doing well!

I'm reaching out to share this demo that the development team has put together to show our progress on the app, following up on our second meeting.
The demo video will be attached to this email.

If you would like any further resources, please follow up via email, and we will gladly send any details or sources over.
Any questions and/or comments are greatly appreciated.

Thank you very much for taking the time to read, watch, and respond to us.

All the best,
Cameron Haynes
Development Lead, MY Software

Figure 8: Commit History (at : https://github.com/CamH04/Enterprise-Project-Group-9)

	kill	kill
e1341ae	CamH04	Thu, 1 May 2025 11:40:37 +0100	cosmetic changes		10 files changed	13389 insertions(+)	5352 deletions(-)
56bd694	CamH04	Thu, 1 May 2025 10:58:46 +0100	added api support for daily costmetics		3 files changed	53 insertions(+)	7 deletions(-)
6b54216	CamH04	Wed, 30 Apr 2025 13:14:23 +0100	sfsbdifbia		1 file changed	0 insertions(+)	0 deletions(-)
10da772	CamH04	Wed, 30 Apr 2025 13:09:40 +0100	added audio to reccomended		2 files changed	9 insertions(+)	3 deletions(-)
a452285	CamH04	Wed, 30 Apr 2025 12:58:16 +0100	client report done for now		1 file changed	0 insertions(+)	0 deletions(-)
9b2d147	CamH04	Tue, 29 Apr 2025 15:11:44 +0100	cir report		2 files changed	0 insertions(+)	0 deletions(-)
59b72ac	CamH04	Tue, 29 Apr 2025 15:02:00 +0100	added final powerpoint		4 files changed	1 deletion(-)
46fafb6	CamH04	Tue, 29 Apr 2025 12:13:57 +0100	general doc updates		16 files changed	12 insertions(+)	4 deletions(-)
3c390c3	CamH04	Mon, 28 Apr 2025 11:44:47 +0100	update readme		2 files changed	6 insertions(+)	2 deletions(-)
14acdba	CamH04	Mon, 28 Apr 2025 11:38:04 +0100	added survey and new game build		5 files changed	29462 insertions(+)	3783 deletions(-)
bc50f29	CamH04	Fri, 25 Apr 2025 03:51:13 +0100	collapse hud button added, broken hud		8 files changed	491 insertions(+)	24 deletions(-)
299102c	CamH04	Tue, 22 Apr 2025 16:15:34 +0100	can now name your pet		6 files changed	139 insertions(+)	7 deletions(-)
413f461	CamH04	Tue, 22 Apr 2025 15:51:10 +0100	added files		104 files changed	1611 insertions(+)	3 deletions(-)
dcb0282	CamH04	Tue, 8 Apr 2025 16:18:59 +0100	files added for pres		4 files changed	1 insertion(+)	1 deletion(-)
e16582a	CamH04	Thu, 3 Apr 2025 15:02:34 +0100	home buttons work now :)		5 files changed	22 insertions(+)	5 deletions(-)
eea0c14	CamH04	Tue, 1 Apr 2025 15:36:26 +0100	adsasd		1 file changed	0 insertions(+)	0 deletions(-)
91ad1f4	garsidej2005	Tue, 1 Apr 2025 15:15:20 +0100	Add files via upload		1 file changed	15 insertions(+)	14 deletions(-)
7ade3ef	garsidej2005	Tue, 1 Apr 2025 15:13:50 +0100	Add files via upload		1 file changed	3 insertions(+)	10 deletions(-)
a2345ea	garsidej2005	Tue, 1 Apr 2025 15:07:07 +0100	Add files via upload		6 files changed	110 insertions(+)	62 deletions(-)
27b226c	garsidej2005	Mon, 31 Mar 2025 18:13:00 +0100	Add files via upload		2 files changed	105 insertions(+)	11 deletions(-)
5a15958	CamH04	Tue, 25 Mar 2025 15:47:57 +0000	weekly update		1 file changed	0 insertions(+)	0 deletions(-)
2552dfb	CamH04	Tue, 25 Mar 2025 15:43:39 +0000	NO BUILD dev updates to game		343 files changed	556439 insertions(+)	4 deletions(-)
0d3f5f4	garsidej2005	Tue, 25 Mar 2025 15:38:03 +0000	Delete Assignment1/A4 - Group Meeting Minutes		1 file changed	1 deletion(-)
479b687	garsidej2005	Tue, 25 Mar 2025 15:37:33 +0000	Create A4 - Group Meeting Minutes		1 file changed	1 insertion(+)
5d9b875	garsidej2005	Tue, 25 Mar 2025 15:33:52 +0000	Delete Assignment1/A4 - Group meeting minutes/Group Meeting Minutes.docx		1 file changed	0 insertions(+)	0 deletions(-)
cd797b8	garsidej2005	Tue, 18 Mar 2025 15:28:26 +0000	Uploading minutes		1 file changed	0 insertions(+)	0 deletions(-)
7aea7da	CamH04	Tue, 18 Mar 2025 15:12:53 +0000	week 8 reflection		1 file changed	0 insertions(+)	0 deletions(-)
4566cec	CamH04	Tue, 18 Mar 2025 14:51:57 +0000	bash script to start and some style changes		9 files changed	92 insertions(+)	28 deletions(-)
f002eee	CamH04	Thu, 13 Mar 2025 12:44:32 +0000	forgot what i did		3 files changed	181 insertions(+)	1 deletion(-)
4890e1d	CamH04	Thu, 13 Mar 2025 12:31:47 +0000	added the reset password system		6 files changed	106 insertions(+)	10 deletions(-)
7e1ac63	CamH04	Thu, 13 Mar 2025 12:18:34 +0000	update WRAP plan func		3 files changed	111 insertions(+)	11 deletions(-)
7963539	CamH04	Wed, 12 Mar 2025 16:31:57 +0000	added most recent game build		1 file changed	1 insertion(+)
cb0ba46	CamH04	Wed, 12 Mar 2025 16:23:09 +0000	audio player		8 files changed	51 insertions(+)	1 deletion(-)
7332df7	garsidej2005	Tue, 11 Mar 2025 14:15:59 +0000	Pushing group minutes		1 file changed	0 insertions(+)	0 deletions(-)
d4b672c	CamH04	Tue, 11 Mar 2025 13:03:51 +0000	started client email		1 file changed	15 insertions(+)
0	CamH04	Tue, 11 Mar 2025 12:55:45 +0000	done weekly reflection		1 file changed	0 insertions(+)	0 deletions(-)
636b296	CamH04	Tue, 11 Mar 2025 12:47:19 +0000	added read aloud articles		7 files changed	812 insertions(+)	9 deletions(-)
e50e2c0	CamH04	Tue, 11 Mar 2025 11:41:22 +0000	WRAP css updates		7 files changed	90 insertions(+)	10 deletions(-)
34d42f0	Yoz-LG	Fri, 7 Mar 2025 17:12:05 +0000	Add files via upload		4bab910	Yoz-LG	Fri, 7 Mar 2025 17:11:11 +0000	Add files via upload		1 file changed	0 insertions(+)	0 deletions(-)
	787eb80	Yoz-LG	Fri, 7 Mar 2025 16:00:03 +0000	Add files via upload		b26416e	Yoz-LG	Fri, 7 Mar 2025 15:59:25 +0000	Add files via upload
1 file changed	0 insertions(+)	0 deletions(-)		6ca70d9	Walid Graihim	Fri, 7 Mar 2025 01:37:10 +0000	Add promotional website screenshots for Task B1
8 files changed	0 insertions(+)	0 deletions(-)		83fef4b	Walid Graihim	Fri, 7 Mar 2025 01:35:45 +0000	Create README.md
1 file changed	2 deletions(-)		46db070	Walid Graihim	Fri, 7 Mar 2025 01:35:10 +0000	Update README.md
1 file changed	22 insertions(+)	2 deletions(-)		50d6dc6	Walid Graihim	Fri, 7 Mar 2025 01:29:00 +0000	Create README.md
1 file changed	3 insertions(+)		d1e554d	Walid Graihim	Fri, 7 Mar 2025 01:12:06 +0000	Create B1_Website.md
1 file changed	21 insertions(+)		fea5003	zahamshah	Fri, 7 Mar 2025 00:13:50 +0000	Add files via upload
1 file changed	0 insertions(+)	0 deletions(-)		af2d741	zahamshah	Fri, 7 Mar 2025 00:13:08 +0000	Delete Assignment1/A2 - Report on group roles, rules and group registration form/Skills Audit - Syed Zaham.docx
1 file changed	0 insertions(+)	0 deletions(-)		938b83c	zahamshah	Fri, 7 Mar 2025 00:07:56 +0000	Add files via upload
1 file changed	0 insertions(+)	0 deletions(-)		4ed7799	zahamshah	Thu, 6 Mar 2025 23:54:10 +0000	Add files via upload
6 files changed	0 insertions(+)	0 deletions(-)		c281072	zahamshah	Thu, 6 Mar 2025 23:50:20 +0000	Delete Assignment1/A8 - Self and Peer Assessment /self reflections/ZahamDocs/week 4 - Zaham.docx
1 file changed	0 insertions(+)	0 deletions(-)		6fa480c	zahamshah	Thu, 6 Mar 2025 23:50:13 +0000	Delete Assignment1/A8 - Self and Peer Assessment /self reflections/ZahamDocs/week 3 - Zaham.docx
1 file changed	0 insertions(+)	0 deletions(-)		6d94b06	zahamshah	Thu, 6 Mar 2025 23:50:04 +0000	Delete Assignment1/A8 - Self and Peer Assessment /self reflections/ZahamDocs/fill to say im here
1 file changed	1 deletion(-)		73bfc92	zahamshah	Thu, 6 Mar 2025 23:49:51 +0000	Delete Assignment1/A8 - Self and Peer Assessment /self reflections/ZahamDocs/week 2 zaham latest.docx
1 file changed	0 insertions(+)	0 deletions(-)		6d9c3f2	zahamshah	Thu, 6 Mar 2025 23:49:41 +0000	Delete Assignment1/A8 - Self and Peer Assessment /self reflections/ZahamDocs/week 1 latest zaham.docx
1 file changed	0 insertions(+)	0 deletions(-)		be83204	Walid Graihim	Thu, 6 Mar 2025 23:35:16 +0000	Add files via upload
42b337a	Walid Graihim	Thu, 6 Mar 2025 23:34:09 +0000	start of assignment B		1 file changed	0 insertions(+)	0 deletions(-)
7cecf98	CamH04	Thu, 6 Mar 2025 12:06:22 +0000	start of assignment B		1823 files changed	164955 insertions(+)
7504a0d	zahamshah	Wed, 5 Mar 2025 16:38:06 +0000	Add files via upload		1 file changed	0 insertions(+)	0 deletions(-)
90a47ed	CamH04	Tue, 4 Mar 2025 17:43:11 +0000	changes to frontend		189 files changed	358078 insertions(+)	23 deletions(-)
f1be1df	garsidej2005	Tue, 4 Mar 2025 16:43:00 +0000	Uploading updated minutes		1 file changed	0 insertions(+)	0 deletions(-)
ed60b73	garsidej2005	Tue, 4 Mar 2025 16:21:50 +0000	Uploading updated documents		1 file changed	0 insertions(+)	0 deletions(-)
0f78367	garsidej2005	Tue, 4 Mar 2025 15:07:21 +0000	Uploading final things		1 file changed	0 insertions(+)	0 deletions(-)
12966b4	CamH04	Tue, 4 Mar 2025 14:20:17 +0000	designs added		22 files changed	1 insertion(+)	11 deletions(-)
e5c4f66	garsidej2005	Tue, 4 Mar 2025 12:39:46 +0000	Adding powerpoint presentation		1 file changed	0 insertions(+)	0 deletions(-)
5089508	CamH04	Tue, 4 Mar 2025 12:34:20 +0000	peer assesment		2 files changed	0 insertions(+)	0 deletions(-)
79d84d1	CamH04	Tue, 4 Mar 2025 11:51:29 +0000	changes o structure before meeting		64 files changed	1 deletion(-)
6f6b441	CamH04	Tue, 4 Mar 2025 11:13:13 +0000	added raw crop website before meeting		57 files changed	19389 insertions(+)
78312ce	Walid Graihim	Mon, 3 Mar 2025 16:53:45 +0000	Delete A6 - Corporate Identity Marketing strategy website design/website/site directory		21 files changed	17895 deletions(-)
f06c3c0	Walid Graihim	Mon, 3 Mar 2025 16:53:00 +0000	Delete A6 - Corporate Identity Marketing strategy website design/websiteA6/website.html		1 file changed	259 deletions(-)
6cf8f40	Walid Graihim	Mon, 3 Mar 2025 16:52:37 +0000	Create A6_Website_Design.md		1 file changed	12 insertions(+)
c1009ad	Walid Graihim	Mon, 3 Mar 2025 16:39:32 +0000	Some of our work		5 files changed	0 insertions(+)	0 deletions(-)
63fbd80	Walid Graihim	Mon, 3 Mar 2025 16:32:14 +0000	Final logo		1 file changed	0 insertions(+)	0 deletions(-)
4e6c9bd	Walid Graihim	Mon, 3 Mar 2025 16:31:32 +0000	Delete A6 - Corporate Identity Marketing strategy website design/logo art/new logo.png		1 file changed	0 insertions(+)	0 deletions(-)
2b6bae1	CamH04	Thu, 27 Feb 2025 12:50:57 +0000	readme changes		1 file changed	4 insertions(+)	1 deletion(-)
4b20c9d	CamH04	Thu, 27 Feb 2025 12:48:20 +0000	small changes		196 files changed	84422 insertions(+)	31 deletions(-)
4a8f960	Walid Graihim	Wed, 26 Feb 2025 02:20:56 +0000	Add files via upload		1 file changed	0 insertions(+)	0 deletions(-)
3a9b5a7	Walid Graihim	Wed, 26 Feb 2025 02:13:31 +0000	Updated Marketing Strategy		1 file changed	0 insertions(+)	0 deletions(-)
85bc4f9	Walid Graihim	Wed, 26 Feb 2025 02:12:52 +0000	Create x		1 file changed	1 insertion(+)
5925609	Walid Graihim	Wed, 26 Feb 2025 02:12:25 +0000	Delete A6 - Corporate Identity Marketing strategy website design/Strategy marketing 25-02.docx		1 file changed	0 insertions(+)	0 deletions(-)
5fdc96d	Walid Graihim	Wed, 26 Feb 2025 02:07:46 +0000	Delete A6 - Corporate Identity Marketing strategy website design/websiteA6/ar		1 file changed	1 deletion(-)
9eea7b0	Walid Graihim	Wed, 26 Feb 2025 02:07:02 +0000	Add files via upload		1 file changed	259 insertions(+)
baf4853	Walid Graihim	Wed, 26 Feb 2025 02:06:42 +0000	Create ar		1 file changed	1 insertion(+)
46b746c	Walid Graihim	Wed, 26 Feb 2025 02:05:58 +0000	Delete A6 - Corporate Identity Marketing strategy website design/website/z		1 file changed	1 deletion(-)
8477580	Walid Graihim	Wed, 26 Feb 2025 02:05:23 +0000	Create z		1 file changed	1 insertion(+)
523ca07	AgiosPaisios	Tue, 25 Feb 2025 16:15:21 +0000	fix gramar error		1 file changed	0 insertions(+)	0 deletions(-)
6fd589b	AgiosPaisios	Tue, 25 Feb 2025 16:13:36 +0000	week5 update		1 file changed	0 insertions(+)	0 deletions(-)
d9f744c	Walid Graihim	Tue, 25 Feb 2025 16:13:14 +0000	Delete A6 - temporary marketing strategy		1 file changed	0 insertions(+)	0 deletions(-)
f9a6ad4	Walid Graihim	Tue, 25 Feb 2025 16:11:48 +0000	Logo update into the marketing strategy		1 file changed	0 insertions(+)	0 deletions(-)
a84f08b	zahamshah	Tue, 25 Feb 2025 15:16:57 +0000	Add files via upload		1 file changed	0 insertions(+)	0 deletions(-)
48cba12	zahamshah	Tue, 25 Feb 2025 15:11:51 +0000	Add files via upload		1 file changed	0 insertions(+)	0 deletions(-)
fbd1e3c	zahamshah	Tue, 25 Feb 2025 15:11:38 +0000	Delete A8 - Self and Peer Assessment /ZahamDocs/week 3 - Zaham.docx		1 file changed	0 insertions(+)	0 deletions(-)
bf4ced8	CamH04	Tue, 25 Feb 2025 15:09:55 +0000	pics to meeting2		26 files changed	17895 insertions(+)
b4a363f	zahamshah	Tue, 25 Feb 2025 15:09:09 +0000	Add files via upload		1 file changed	0 insertions(+)	0 deletions(-)
80be52f	CamH04	Tue, 25 Feb 2025 13:54:14 +0000	figfiabi		5 files changed	6 insertions(+)
592420000000	zahamshah	Tue, 25 Feb 2025 13:41:05 +0000	Add files via upload		1 file changed	0 insertions(+)	0 deletions(-)
77474fb	zahamshah	Tue, 25 Feb 2025 13:40:44 +0000	Delete A2 - Report on group roles, rules and group registration form directory		1 file changed	0 insertions(+)	0 deletions(-)
bfaf490	zahamshah	Tue, 25 Feb 2025 13:40:34 +0000	Add files via upload		1 file changed	0 insertions(+)	0 deletions(-)
4350f14	zahamshah	Tue, 25 Feb 2025 13:39:13 +0000	Delete A2 - Report on group roles, rules and group registration form directory		1 file changed	0 insertions(+)	0 deletions(-)
71038ff	zahamshah	Tue, 25 Feb 2025 13:38:40 +0000	Add files via upload		1 file changed	0 insertions(+)	0 deletions(-)
e803009	zahamshah	Tue, 25 Feb 2025 13:32:56 +0000	Delete A2 - Report on group roles, rules and group registration form /Skills Audit Latest Zaham.docx		1 file changed	0 insertions(+)	0 deletions(-)
7f30556	CamH04	Tue, 25 Feb 2025 12:23:09 +0000	bunch of stuff added today		6 files changed	40 insertions(+)	1 deletion(-)
86feacb	CamH04	Mon, 24 Feb 2025 11:33:51 +0000	artiles parced		111 files changed	10818 insertions(+)
752772c	Walid Graihim	Sun, 23 Feb 2025 03:33:43 +0000	Delete A8 - Self and Peer Assessment /WalidDocs/week2 directory		1 file changed	0 insertions(+)	0 deletions(-)
1826912	Walid Graihim	Sun, 23 Feb 2025 03:33:37 +0000	Delete A8 - Self and Peer Assessment /WalidDocs/week1 directory		1 file changed	0 insertions(+)	0 deletions(-)
4a7f7a1	Walid Graihim	Sun, 23 Feb 2025 03:33:30 +0000	Delete A8 - Self and Peer Assessment /WalidDocs/week3 directory		1 file changed	0 insertions(+)	0 deletions(-)
dcc358b	Walid Graihim	Sun, 23 Feb 2025 03:33:11 +0000	Add files via upload		4 files changed	0 insertions(+)	0 deletions(-)
13d707e	Walid Graihim	Sun, 23 Feb 2025 03:27:22 +0000	Delete A8 - Self and Peer Assessment /WalidDocs/week 4/w		1 file changed	1 deletion(-)
1ea3a01	Walid Graihim	Sun, 23 Feb 2025 03:27:11 +0000	Create w		1 file changed	1 insertion(+)
688743a	CamH04	Wed, 19 Feb 2025 21:10:07 +0000	sprint reveiw and todo updates		2 files changed	0 insertions(+)	0 deletions(-)
0be7d7c	CamH04	Wed, 19 Feb 2025 21:01:50 +0000	some cnages , sorry for awful commit mssg		11 files changed	153 insertions(+)	44 deletions(-)
f6c3b2f	CamH04	Wed, 19 Feb 2025 15:29:07 +0000	notes from eeting		2 files changed	26 insertions(+)
d8b22b4	CamH04	Tue, 18 Feb 2025 15:21:22 +0000	changing file locations as recommended by becky		15 files changed	10 insertions(+)	1 deletion(-)
f63a32b	garsidej2005	Tue, 18 Feb 2025 15:08:11 +0000	Pushing week 4 objectives		1 file changed	0 insertions(+)	0 deletions(-)
64db5b5	garsidej2005	Tue, 18 Feb 2025 14:56:32 +0000	Uploading initial website design		1 file changed	0 insertions(+)	0 deletions(-)
4795f20	CamH04	Mon, 17 Feb 2025 23:19:56 +0000	agile doc and docparcer		5 files changed	91 insertions(+)
f449c49	zahamshah	Mon, 17 Feb 2025 18:04:45 +0000	Add files via upload		3 files changed	0 insertions(+)	0 deletions(-)
79f4f5b	CamH04	Sun, 16 Feb 2025 17:43:04 +0000	reccomendation logic updates		18 files changed	676 insertions(+)	71 deletions(-)
af81b6b	Walid Graihim	Fri, 14 Feb 2025 23:02:07 +0000	Final Version of Task A6 - Marketing Strategy Document.		1 file changed	0 insertions(+)	0 deletions(-)
30b2f41	Walid Graihim	Fri, 14 Feb 2025 23:00:40 +0000	Delete A6 - Corporate Identity Marketing strategy website design/Strategy marketing A6 f.docx		1 file changed	0 insertions(+)	0 deletions(-)
9ed6149	Walid Graihim	Fri, 14 Feb 2025 22:24:36 +0000	Final Version of Task A6 - Marketing Strategy Document		1 file changed	0 insertions(+)	0 deletions(-)
e27eb12	Walid Graihim	Fri, 14 Feb 2025 22:24:05 +0000	Delete A6 - Corporate Identity Marketing strategy website design/Strategy marketing A6 f.docx		1 file changed	0 insertions(+)	0 deletions(-)
582ea27	CamH04	Fri, 14 Feb 2025 21:56:32 +0000	api docs		3 files changed	0 insertions(+)	0 deletions(-)
b9b947f	CamH04	Fri, 14 Feb 2025 20:03:58 +0000	article rec system built: keyowrds		13 files changed	251 insertions(+)	24 deletions(-)
587ec0a	CamH04	Fri, 14 Feb 2025 19:10:34 +0000	more agile doc stuff done		3 files changed	1 insertion(+)
6a332af	Walid Graihim	Fri, 14 Feb 2025 13:52:41 +0000	Delete A6 - Corporate Identity Marketing strategy website design/Strategy marketing A6.docx		1 file changed	0 insertions(+)	0 deletions(-)
db6344e	Walid Graihim	Fri, 14 Feb 2025 13:51:54 +0000	Add files via upload		1 file changed	0 insertions(+)	0 deletions(-)
588e804	CamH04	Wed, 12 Feb 2025 19:44:02 +0000	designs		4 files changed	0 insertions(+)	0 deletions(-)
ee1ec8a	CamH04	Wed, 12 Feb 2025 14:43:28 +0000	updating agile doc		2 files changed	8 deletions(-)
1ed0ac6	CamH04	Wed, 12 Feb 2025 14:02:16 +0000	post meeting note collation and planning		7 files changed	7 insertions(+)	6 deletions(-)
437f8e7	Walid Graihim	Wed, 12 Feb 2025 00:30:48 +0000	Delete A8 - Self and Peer Assessment /WalidDocs/week3/x		1 file changed	1 deletion(-)
819a22e	Walid Graihim	Wed, 12 Feb 2025 00:30:25 +0000	Add files via upload		1 file changed	0 insertions(+)	0 deletions(-)
2ec5411	Walid Graihim	Wed, 12 Feb 2025 00:30:12 +0000	Create x		1 file changed	1 insertion(+)
9e41dcc	Walid Graihim	Wed, 12 Feb 2025 00:29:48 +0000	Delete A8 - Self and Peer Assessment /WalidDocs/week3/week 3.docx		1 file changed	0 insertions(+)	0 deletions(-)
b4d378d	zahamshah	Tue, 11 Feb 2025 23:40:42 +0000	Delete A8 - Self and Peer Assessment /ZahamDocs/Skills Audit Zaham.docx		1 file changed	0 insertions(+)	0 deletions(-)
6294b86	zahamshah	Tue, 11 Feb 2025 23:40:06 +0000	Delete A8 - Self and Peer Assessment /ZahamDocs/week 2.docx		1 file changed	0 insertions(+)	0 deletions(-)
205de8b	zahamshah	Tue, 11 Feb 2025 23:39:50 +0000	Delete A8 - Self and Peer Assessment /ZahamDocs/week 1.docx		1 file changed	0 insertions(+)	0 deletions(-)
3980f96	Walid Graihim	Tue, 11 Feb 2025 23:19:31 +0000	Delete A8 - Self and Peer Assessment /WalidDocs/week3/we		1 file changed	1 deletion(-)
cbc2bf1	Walid Graihim	Tue, 11 Feb 2025 23:19:07 +0000	Add files via upload		1 file changed	0 insertions(+)	0 deletions(-)
7cf99d7	Walid Graihim	Tue, 11 Feb 2025 23:18:42 +0000	Create we		1 file changed	1 insertion(+)
67cadb6	Walid Graihim	Tue, 11 Feb 2025 23:18:27 +0000	Delete A8 - Self and Peer Assessment /WalidDocs/week3		1 file changed	1 deletion(-)
5f623bb	Walid Graihim	Tue, 11 Feb 2025 23:12:31 +0000	Create week3		1 file changed	1 insertion(+)
7e5354b	AgiosPaisios	Tue, 11 Feb 2025 16:07:46 +0000	Week 3 Update		1 file changed	0 insertions(+)	0 deletions(-)
b531c52	CamH04	Tue, 11 Feb 2025 15:36:38 +0000	notes added from client		9 files changed	12 insertions(+)
5bbdef8	zahamshah	Tue, 11 Feb 2025 13:36:56 +0000	Add files via upload		3 files changed	0 insertions(+)	0 deletions(-)
89cfa74	CamH04	Tue, 11 Feb 2025 12:42:08 +0000	added stuff to do doc for PM		1 file changed	0 insertions(+)	0 deletions(-)
6f0f3f0	CamH04	Tue, 11 Feb 2025 11:16:00 +0000	presentation before meet finalised gl		6 files changed	0 insertions(+)	0 deletions(-)
f205151	CamH04	Sun, 9 Feb 2025 18:26:52 +0000	PACT anylsis , prototype for mood page		444 files changed	331 insertions(+)	150 deletions(-)
8df30a5	Walid Graihim	Sat, 8 Feb 2025 21:15:07 +0000	Delete A8 - Self and Peer Assessment /WalidDocs/week2/week2		1 file changed	1 deletion(-)
b40fc51	Walid Graihim	Sat, 8 Feb 2025 21:14:15 +0000	Add files via upload		1 file changed	0 insertions(+)	0 deletions(-)
cd1f957	Walid Graihim	Sat, 8 Feb 2025 21:10:09 +0000	Delete A8 - Self and Peer Assessment /WalidDocs/fill to say im here		1 file changed	1 deletion(-)
b9b4a29	Walid Graihim	Sat, 8 Feb 2025 21:09:45 +0000	Add files via upload		1 file changed	0 insertions(+)	0 deletions(-)
cca40d5	Walid Graihim	Sat, 8 Feb 2025 20:18:56 +0000	Create week2		1 file changed	1 insertion(+)
1a7c224	Walid Graihim	Sat, 8 Feb 2025 20:18:12 +0000	Delete A8 - Self and Peer Assessment /WalidDocs/week1/Individual Weekly Reflection Template Walid.docx		1 file changed	1 deletion(-)
033c41c	Walid Graihim	Sat, 8 Feb 2025 19:43:45 +0000	Individual Weekly Reflection Template Walid.docx		1 file changed	0 insertions(+)	0 deletions(-)
50e5368	Walid Graihim	Sat, 8 Feb 2025 19:43:28 +0000	Create Individual Weekly Reflection Template Walid.docx		1 file changed	1 insertion(+)
b1c3698	Walid Graihim	Sat, 8 Feb 2025 19:42:41 +0000	Delete A8 - Self and Peer Assessment /WalidDocs/week1/week 1.docx		1 file changed	0 insertions(+)	0 deletions(-)
ba70fa8	Walid Graihim	Sat, 8 Feb 2025 19:39:39 +0000	Delete A8 - Self and Peer Assessment /WalidDocs/week1/Individual Weekly Reflection Template Walid.docx		1 file changed	1 deletion(-)
3e9af3f	Walid Graihim	Sat, 8 Feb 2025 19:39:15 +0000	Individual Weekly Reflection Template Walid.docx		1 file changed	0 insertions(+)	0 deletions(-)
54c7833	Walid Graihim	Sat, 8 Feb 2025 19:39:02 +0000	Delete A8 - Self and Peer Assessment /WalidDocs/week1/week 1.docx		1 file changed	0 insertions(+)	0 deletions(-)
adde7e1	Walid Graihim	Sat, 8 Feb 2025 19:38:04 +0000	Add files via upload		1 file changed	0 insertions(+)	0 deletions(-)
e0dbf27	Walid Graihim	Sat, 8 Feb 2025 19:31:09 +0000	Create Individual Weekly Reflection Template Walid.docx		1 file changed	1 insertion(+)
2512fcf	garsidej2005	Sat, 8 Feb 2025 15:54:33 +0000	Updated ppt with small changes		1 file changed	0 insertions(+)	0 deletions(-)
30bfdf5	Walid Graihim	Fri, 7 Feb 2025 13:12:07 +0000	Delete A3 - Evidence of interaction with clients/meeting with the client.pptx		1 file changed	0 insertions(+)	0 deletions(-)
27a5f70	Walid Graihim	Fri, 7 Feb 2025 13:11:33 +0000	Add files via upload		1 file changed	0 insertions(+)	0 deletions(-)
84e3f88	Walid Graihim	Fri, 7 Feb 2025 13:06:23 +0000	Add files via upload		1 file changed	0 insertions(+)	0 deletions(-)
9cc403d	Walid Graihim	Thu, 6 Feb 2025 20:30:20 +0000	Added Marketing Strategy document for Task A6.		1 file changed	0 insertions(+)	0 deletions(-)
bec9345	Walid Graihim	Thu, 6 Feb 2025 20:24:40 +0000	Delete A6 - Corporate Identity Marketing strategy website design directory		1 file changed	0 insertions(+)	0 deletions(-)
48c1014	Walid Graihim	Thu, 6 Feb 2025 20:22:50 +0000	Add files via upload		1 file changed	0 insertions(+)	0 deletions(-)
d83e38d	Walid Graihim	Thu, 6 Feb 2025 20:22:25 +0000	Delete A6 - Corporate Identity Marketing strategy website design directory		1 file changed	0 insertions(+)	0 deletions(-)
6672a5a	Walid Graihim	Thu, 6 Feb 2025 20:21:32 +0000	Add files via upload		1 file changed	0 insertions(+)	0 deletions(-)
9bc010c	CamH04	Thu, 6 Feb 2025 12:27:17 +0000	now agile docs		2 files changed	0 insertions(+)	0 deletions(-)
0a3b56d	CamH04	Thu, 6 Feb 2025 11:49:09 +0000	group roles doc		5 files changed	10 deletions(-)
006d658	CamH04	Wed, 5 Feb 2025 14:28:12 +0000	more		4 files changed	2 insertions(+)
85d6ba6	CamH04	Wed, 5 Feb 2025 13:32:47 +0000	PACT - People		6 files changed	1 deletion(-)
85edcf3	CamH04	Wed, 5 Feb 2025 13:03:53 +0000	changed file strcutre to one req by rubric		657 files changed	61 insertions(+)	10706 deletions(-)
82d57cc	CamH04	Wed, 5 Feb 2025 11:44:32 +0000	continued powerpoint		1 file changed	1 deletion(-)
517ad78	CamH04	Wed, 5 Feb 2025 11:44:19 +0000	continued powerpoint		6 files changed	1 insertion(+)
4b50743	AgiosPaisios	Tue, 4 Feb 2025 21:35:32 +0000	minutes updated for week2		1 file changed	0 insertions(+)	0 deletions(-)
cef4d4c	CamH04	Tue, 4 Feb 2025 16:49:51 +0000	powerpoint added		1 file changed	0 insertions(+)	0 deletions(-)
609160	CamH04	Tue, 4 Feb 2025 16:49:01 +0000	powerpoint added		3 files changed	1 insertion(+)	1 deletion(-)
2647526	garsidej2005	Tue, 4 Feb 2025 15:13:32 +0000	2		1 file changed	0 insertions(+)	0 deletions(-)
03d35ee	CamH04	Tue, 4 Feb 2025 14:56:04 +0000	login system and footer		19 files changed	6784 insertions(+)	16 deletions(-)
0c518bb	garsidej2005	Tue, 4 Feb 2025 13:58:18 +0000	Adding raw logo file		1 file changed	0 insertions(+)	0 deletions(-)
0d7cac6	garsidej2005	Tue, 4 Feb 2025 13:35:33 +0000	Pushing Week 2 Objective docs file		1 file changed	0 insertions(+)	0 deletions(-)
4ef2655	garsidej2005	Tue, 4 Feb 2025 13:31:34 +0000	Pushing Transparent Logo		32030c9	garsidej2005	Tue, 4 Feb 2025 13:31:13 +0000	Art logo		1 file changed	0 insertions(+)	0 deletions(-)
	4e61cc6	CamH04	Thu, 30 Jan 2025 15:55:13 +0000	started nav bar development using nhs cdn		405 files changed	134 insertions(+)	50 deletions(-)
	f5cc133	garsidej2005	Thu, 30 Jan 2025 14:20:21 +0000	Adding Jeremy's personal documents		2 files changed	0 insertions(+)	0 deletions(-)
	d697c97	CamH04	Thu, 30 Jan 2025 13:40:09 +0000	req questions and docs		400 files changed	44986 insertions(+)	3 deletions(-)
	43b50ab	CamH04	Thu, 30 Jan 2025 12:36:33 +0000	wireframes		1 file changed	0 insertions(+)	0 deletions(-)
	0e8601f	CamH04	Thu, 30 Jan 2025 11:25:44 +0000	started dev docs		56 files changed	18 insertions(+)
	0ed6a92	AgiosPaisios	Tue, 28 Jan 2025 18:16:03 +0000	Added all the members		1 file changed	0 insertions(+)	0 deletions(-)
	3058d0e	AgiosPaisios	Tue, 28 Jan 2025 16:57:09 +0000	Add Week 1 Minutes doc		1 file changed	0 insertions(+)	0 deletions(-)
	1a2ea84	CamH04	Tue, 28 Jan 2025 16:11:51 +0000	more doc changes		9 files changed	2 insertions(+)	9 deletions(-)
	e9a9b5d	Walid Graihim	Tue, 28 Jan 2025 15:25:29 +0000	Create fill to say im here		1 file changed	1 insertion(+)
	a69d531	AgiosPaisios	Tue, 28 Jan 2025 14:47:59 +0000	Update fill to say im here		1 file changed	1 insertion(+)	1 deletion(-)
	b5632b6	CamH04	Tue, 28 Jan 2025 14:37:20 +0000	adding other dirs		2 files changed	2 insertions(+)
	0fdaa1d	CamH04	Tue, 28 Jan 2025 14:33:01 +0000	init commit		1 file changed	23 insertions(+)
	6f1cec0	CamH04	Tue, 28 Jan 2025 14:29:11 +0000	init commit day 1		171 files changed	25813 insertions(+)